Contractor Handoff Template

Five pages to fill in before a contract ends, with one named employee beside every component. Fill the shaded blanks, replace the sample rows with your own and keep a name and a date on every line.

| Engagement or project |  |
| --- | --- |
| Contractor |  |
| Engineering lead |  |
| Employee owner who inherits the work |  |
| Contract end date |  |
| Handoff review date |  |

# 1. Systems touched

What did the contractor change, run or depend on?

| System or repository | What the contractor changed or ran | Where it lives | Employee who has seen it |
| --- | --- | --- | --- |
| Billing service Sample row | Rewrote the retry logic for failed invoice runs | billing repo, main branch |  |
| Nightly data sync Sample row | Owns the schedule and the alert rules | scheduler config and the alerts channel |  |
| Vendor integrations Sample row | Built the webhook receiver for the payments vendor | integrations repo, vendor dashboard |  |

# 2. Runbooks

Can someone else run it from the page alone?

| Task | Where the steps live | Last run by | Run by an employee on |
| --- | --- | --- | --- |
| Restart the nightly sync after a failure Sample row | Runbook page, linked from the repo readme | Contractor |  |
| Rotate the payment gateway key Sample row | Runbook page, linked from the secrets manager entry | Contractor |  |
| Roll back a bad release Sample row | Release pipeline docs | Contractor |  |

# 3. Credentials to revoke

What can the contractor still open after the last day?

| Access | Held by | Revoke on | Revoked by |
| --- | --- | --- | --- |
| Source control write access Sample row | Contractor, named account | End date |  |
| Cloud console role Sample row | Contractor, named account | End date |  |
| Shared vendor portal login Sample row | Contractor and two employees | End date, then change the password |  |

# 4. Open risks

What is known, unfixed and about to be someone else’s problem?

| Risk | What breaks | Who watches it | Next step and date |
| --- | --- | --- | --- |
| The release script needs a tool installed only on the contractor’s laptop Sample row | Releases stop the day the laptop goes back | Engineering lead | Move the script into the pipeline by the review date |
| Alerts for the nightly sync go to a channel nobody reads Sample row | A failed run goes unnoticed for days |  | Route the alerts to the on-call rotation |
| Two integration tests fail about one run in ten Sample row | Real failures get ignored with the noise |  | Fix or delete both before the end date |

# 5. Ownership map

Which named employee answers for each component?

| Position | Component | Employee owner | Backup | Contractor out on |
| --- | --- | --- | --- | --- |
| 1 | Billing service |  |  |  |
| 2 | Release pipeline |  |  |  |
| 3 | Customer database |  |  |  |
| 4 | Nightly data sync |  |  |  |
| 5 | Sign-in and sessions |  |  |  |
| 6 | Monitoring and alerts | No owner yet |  |  |
| 7 | Vendor integrations |  |  |  |
| 8 | Infrastructure as code |  |  |  |
| 9 | Reporting exports |  |  |  |

# Ready to hand over

| Contractor I wrote down what I know and where it lives. Signature and date. | Employee owner I read it, I ran the runbooks and I own these components. Signature and date. | Engineering lead Every component has a named owner and a backup. Signature and date. |
| --- | --- | --- |

A handoff template, not legal advice or a security audit. Change the rows to fit your stack and your policy, but keep a name and a date on every line.

Template written by Kris Drouet in partnership with KORE1. Version October 2026. The reasoning behind each page is at kore1.com/contractor-handoff-template/.