Data Contractor Scope of Work

One page. Fill in the shaded fields. Seven fields, in this order.

| Role | Starts on Monday | Billing Hourly. Your manager directs the work. |
| --- | --- | --- |

| 1 | Source systems List every system, file or feed the contractor will read, with a letter, an owner and how often it refreshes. A System, owner, how often it refreshes ______________________ B System, owner, how often it refreshes ______________________ C System, owner, how often it refreshes ______________________ |
| --- | --- |
| 2 | Reconciliation target Name the one record each output has to match, and say who keeps it. ______________________________________________________________ |
| 3 | Deliverables at weeks 2, 6 and 12 Write one thing you can open or run for each checkpoint, with the number it should match. Checkpoint; Deliverable you can open or run; How it is checked. Week 2 Friday, ____________. Week 6 Friday, ____________. Week 12 Friday, ____________. |
| 4 | Data access tier Pick the lowest tier that lets week 2 happen and write down who can raise it. ☐ Tier 0, documents only. Data dictionaries, diagrams and tickets. No data. ☐ Tier 1, masked copy. Sample or masked data in a non-production copy. ☐ Tier 2, read only. Read access to production or a replica. No writes. ☐ Tier 3, sandbox write. Write access to a sandbox or staging schema. Production releases stay with your employees. Only the sign-off owner raises a tier, and the change is written down. |
| 5 | Sign-off owner Put one name on the checkpoints. Role ______________________________ Name ______________________________ |
| 6 | Weekly hours Set the hours a week the work needs, and bill them by the hour. ______ hours a week x ______ weeks = ______ hours |
| 7 | End date Count twelve weeks from the start and write down the Friday it ends on. Friday, ______________________ |

Handoff, written on day one.  Where the code lives ____________   The run book ____________   Who owns it next ____________   The date access ends ____________

A staffing scope for hourly work, not a priced statement of work. KORE1 Data Contractor Scope of Work Template, www.kore1.com/data-contractor-scope-template/

Sample, filled in

A mid-level data engineer at a private credit fund, invented for illustration. Shaded text is a value you replace.

| Role Mid-level data engineer for a private credit fund | Starts on Monday Monday, November 9, 2026 | Billing Hourly. Your manager directs the work. |
| --- | --- | --- |

| 1 | Source systems List every system, file or feed the contractor will read, with a letter, an owner and how often it refreshes. A Loan servicing system Monthly loan tape, read only B General ledger Trial balance by facility C Bank and custodian statements Cash by account, file drop |
| --- | --- |
| 2 | Reconciliation target Name the one record each output has to match, and say who keeps it. Loans receivable on the month-end trial balance, by facility Every loan tape total ties to it, or the break is listed with a reason. |
| 3 | Deliverables at weeks 2, 6 and 12 Write one thing you can open or run for each checkpoint, with the number it should match. Checkpoint; Deliverable you can open or run; How it is checked. Week 2 Friday, November 20; Source inventory and field map; Every table and file listed with its owner and refresh time, and the first tape loaded to staging with row counts that match the source.. Week 6 Friday, December 18; Working reconciliation; Tape, ledger and cash load every night, and the report ties the tape to the ledger by facility with each break over your tolerance explained.. Week 12 Friday, January 29; Handoff you can run without the contractor; A scheduled run, tests, and a run book that one of your employees follows alone for a month-end.. |
| 4 | Data access tier Pick the lowest tier that lets week 2 happen and write down who can raise it. ☐ Tier 0, documents only. Data dictionaries, diagrams and tickets. No data. ☐ Tier 1, masked copy. Sample or masked data in a non-production copy. ☐ Tier 2, read only. Read access to production or a replica. No writes. ☒ Tier 3, sandbox write. Write access to a sandbox or staging schema. Production releases stay with your employees. Only the sign-off owner raises a tier, and the change is written down. |
| 5 | Sign-off owner Put one name on the checkpoints. Role Controller, fund accounting Name Your one name |
| 6 | Weekly hours Set the hours a week the work needs, and bill them by the hour. 30 hours a week for 12 weeks is 360 hours. At the modeled national bill rate for a mid-level data engineer ($98 to $122 an hour, $110 median) that is $35,280 to $43,920, or $39,600 at the median. |
| 7 | End date Count twelve weeks from the start and write down the Friday it ends on. Friday, January 29, 2027 |

The Friday that closes each checkpoint, for four November starts

| Start on Monday | Week 2 ends | Week 6 ends | Week 12 ends |
| --- | --- | --- | --- |
| Monday, November 9 | Friday, November 20 | Friday, December 18 | Friday, January 29 2027 |
| Monday, November 16 | Friday, November 27 (the day after Thanksgiving) | Friday, December 25 (Christmas Day) | Friday, February 5 2027 |
| Monday, November 23 | Friday, December 4 | Friday, January 1 2027 (New Year’s Day) | Friday, February 12 2027 |
| Monday, November 30 | Friday, December 11 | Friday, January 8 2027 | Friday, February 19 2027 |

Week 12 lands in 2027 for every start. Put anything that must be delivered this year at week 2 or week 6, in writing. The bill rate is a modeled cell from the KORE1 Contract Rate Index 2026-Q4, not an average of KORE1 placements. KORE1 IT contract assignments run a median of 136 days (n=410).